ZOOM:

https://tamu.zoom.us/j/92855754293

To Do:

- Due Thursday: Work on presentation one Slides

  - Every subteam should have a minimum of 1 slide

  - Help on general slides as well (where needed)

- Friday @ 9am over Zoom: Team presentation dry run

  - Make adjustments in order to meet time criteria

Subteam Needs/Updates:

- Joe: Concerned with Slew Rate when converting current to voltage out of DAC

- How to test subsystems individually? Can they be concatenated in pairs and tested?

  - Microcontroller and phone protocol working

  - FPGA and DAQ and Analog

  - Power created own PCB and showed voltages are correct

- Salina is getting ghosted 🙁

Purchasing List for 9/23:

| Subteam | Date | Quantity | Cost | Links |
| --- | --- | --- | --- | --- |
| DAC/Microcontrollers | 9/23 | 2 | $50.00 | 2 TI DtAC8820 |
| Mobile/Enclosure | 9/23 | 2 | $4.10 | 343-CONBNC002-ND |

Classification Key

BLUE: Not Started

YELLOW: In Progress

RED: Need Help

GREEN: Completed

T